TRACTO  /  ARCHITECTURE-ALIGNED SPECIFICATION

# Immediate Execution Sequence — Deliverable Register

What was amended, what is ready, and what the engineering teams execute next

EXECUTION PLAN v0.2   |   22 October 2026   |   Updated functional documents; architecture frozen

Status: Functional design baseline; acceptance criteria define intended behavior. Deployment PoC outcomes remain pending where applicable.

# 1. Product and deliverable boundary

Architecture v1.2A keeps Tracto as Designer, Execution Runtime family and Orchestrator. Desktop, Browser and Terminal are independently packaged .NET Runtime applications. Customer business services remain entirely external. Cross-engine scripts and runtime business decision logic remain excluded from v1.

| Deliverable | Version / status | Next accountable activity |
| --- | --- | --- |
| Architecture v1.2A independent-runtime amendment | Prepared; conditional freeze maintained | Architect validates only amended language and diagram. |
| Common Execution + Orchestrator Contract | v1.0 revised functional baseline | Review shared service.invoke, technical grammar, error categories and conformance fixtures. |
| Desktop Runtime Functional Specification | v1.0 revised | Validate action catalogue, selector schema and UIA/Java certification fixtures. |
| Browser Runtime Functional Specification | v1.0 revised | Validate DOM actions, sensitive storageState, offline browsers and API boundary. |
| Terminal Runtime Functional Specification | v1.0 revised | Validate command policy, shell isolation and API-bypass prevention. |
| Orchestrator full specification | Not yet authored | Can proceed against contract independently after interface review. |
| Designer full specification | Not yet authored | Starts after contract/action schemas stabilize; early recorder feasibility only. |

# 2. Parallel workstreams — start immediately

| Workstream | Action / test | Exit evidence |
| --- | --- | --- |
| Platform / Deployment | POC-01 to POC-10 applicable to advertised modes; especially session provisioning, WSL lifecycle and DPAPI | Recorded PASS/FAIL with OS/WSL/Docker versions; no assumption that session is automatically restored. |
| Shared contract | Validate CEC v1.0 envelope, service.invoke, closed conditions, references, common errors and conformance fixture pack. | Three independent teams accept immutable fixture pack. |
| Desktop | UIA/Java Access Bridge spike against named reference technologies; capture/replay sample | Working technical actions and published unsupported control list. |
| Browser | Headless/headed test matrix, SSO/MFA boundary, upload/download, DOM rerender and browser context security | Passing automated site fixture suite. |
| Terminal | CMD/PowerShell/WSL Bash approved command references, isolation and controlled output; direct third-party API/DB escape denied. | Passing shell fixture suite and policy attack tests. |
| Conformance mock | Tiny dev-only Orchestrator fixture: jobs, leases, heartbeat, expiry, restart, duplicate attempts | CF-01–CF-15 pass separately for each runtime; dev-only fixture, not a product component. |
| Host supervision | Assign single owner for supervisor package and same-bot-user isolated identity policies | One supervisor per host and independent interactive executor proven. |

# 3. Sequence and change discipline

The Common Execution Contract v1.0 and three independent Runtime Functional Specifications v1.0 are the active review baselines. Connected/isolated deployment PoCs and implementation remain unexecuted. External custom business services alone own third-party business APIs. The Orchestrator and Designer full functional specifications can proceed later against the shared contract.

No code, deployment PoCs or runtime executable has been implemented by authoring this document set; the deliverables are specifications and architecture amendment only.